Plan to make Tailwind layouts consistent

## Foundations (today)
- Tailwind tokens: unify spacing, radii, colors via tailwind.config.js.
- Prettier + Tailwind plugin: enforce class order and formatting across views.
- Short “UI conventions” doc: 1-page checklist for responsive patterns and actions.

## Reusable UI primitives (Blade components)
- `x-page.header`: back-chevron + title (+ optional subtitle/actions).
- `x-filters.panel`: mobile-collapsible, desktop-visible filter container.
- `x-table.wrapper`: `overflow-x-auto` + `min-w-max` table shell with consistent head/body paddings and alignments.
- `x-list.card`: mobile card item with slots for title, meta, and footer actions.
- `x-form.actions`: stacked buttons on mobile, inline on sm+ with consistent spacing.
- Button utilities: `.btn`, `.btn-primary`, `.btn-edit`, `.btn-delete`, etc. implemented once with `@apply` and reused everywhere.
- Location:
  - Blade: `resources/views/components/...`
  - CSS utilities: `resources/css/utilities/buttons.css` (imported in app.css)

## Migration approach (page by page, low risk)
- Priority 1 (Orders): index (done), create (done), edit (done), show (next).
- Priority 2 (Sales): index/create/show.
- Priority 3 (Inventory): index/low-stock.
- Each page:
  - Replace ad-hoc headers with `x-page.header`.
  - Wrap filters in `x-filters.panel`.
  - Use `x-table.wrapper` for desktop tables.
  - Add `x-list.card` for mobile lists and hide table on mobile.
  - Replace raw action buttons with `.btn*` utilities or `x-form.actions` where relevant.

## Consistency guardrails
- PR checklist (Definition of Done):
  - Uses `x-page.header` (or explains why not).
  - Filters are collapsible on mobile, visible on desktop.
  - Mobile cards present; desktop tables have overflow wrappers.
  - Actions are reachable on mobile; buttons use `.btn*` utilities.
- Pre-commit formatting with Prettier + Tailwind plugin.

## Timeline
- Day 1: Add components/utilities + retrofit Orders Show; update docs.
- Day 2–3: Retrofit Sales and Inventory priority screens.
- Ongoing: Convert remaining lists as we touch them.

## Why this over migrating to Bootstrap
- No framework switch risk/cost; we keep Tailwind only as you prefer [[memory:8676888]].
- We still deliver an AdminLTE-like, modern look via shared components [[memory:8676899]].
- Faster, safer path to consistency without sweeping rewrites.

Want me to start by implementing the base components and retrofitting Orders Show now?